Project Meeting minutes

DATE LOCATION

|  |  |
| --- | --- |
| March 21, 2024 | A363c – On Campus |

START TIME END TIME TEAM NAME

|  |  |  |
| --- | --- | --- |
| 12:30 PM | 2:30 PM | GoodGame |

TEAM MEMBERS PRESENT

|  |  |  |  |
| --- | --- | --- | --- |
| Andre | Jina | Erbol | Jacques |

|  |  |
| --- | --- |
| **KEY OUTCOMES** | **DECISIONS** |
| Discussed BGG API limitations | * Adjustments were made to our API features |
| All Unit and Integration Tests for features were written down and documented | * 2 Unit Tests per feature * 2 Integration Tests per feature * Total of 24 tests needed for Final Report |
| Adjusted implemented code to remove unwanted messages and words |  |
| Next meeting on Mar 28th @ 12:30 PM, on campus |  |
| **ACTION ITEMS** | |
| * Implement all documented tests * Add pagination to searching results and other features * Adjust current code to mostly be TypeScript * Implement search functionality feature * Start a Final Report draft and presentation slide draft | |